Product Name - EZrecipe

Team Name - Team EZrecipe

Release Name - EZrecipe Sprint 3 Progression

Release Date - March 4th, 2016

Revision Number - 4

Revision Date - March 3rd, 2016

High Level Goals: We want a working website that navigates through categories and presents unique features for the client to view. We want to able to implement a search to find ingredients to recipes from API in munchables.

Sprint 1  
  
As the User, I want to be able to select from a list of ingredients/ or write in ingredients.   
As a Developer, we want to present the Users with the option of selecting ingredients/ text field to input the ingredients.   
As a Developer, I want to be able to access those ingredient options.

X-start a working website template.

X-navigate through different category of the site.

X-Add a carousel for default/index.html for better and creative aesthetics.

-figure out to use a API website to help back our database.

-need a working API ajax jquery to request data from munchables.com

-User database storing recipes

Sprint 2

As a User, I want to receive different recipes for the ingredients that I choose.  
As a Developer, I want to populate the database with recipes from different sites.   
As the Developer, I want to be able to return multiple different recipes for the ingredients chosen.

X-need a working API ajax jquery to request data from munchables.com

X-Make the website look more unique than web2py template.

X- change coffee plug in and web2py plug in for uniqueness

X-change some the navigation plan on droppable box into select bar

X-Extend layout to all html

-Figure out to use a API website to help back our database.

-User database storing recipes

Sprint 3

As a User, I want to use the app with simplicity and a nice interface.  
As a User I want to be able to filter the recipes I receive.  
As a Developer, I want to create a nice GUI.

X-Improve the GUI and UI for the website

-Pagination for API

-Figure out to use a API website to help back our database.

X-User database storing recipes

Product Backlog:

We still to fully make the API functional.

Make sure we will be able to store recipes from different users.